|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **School** | **Previous Form Entry** | **Proposed Form Entry** | **Start Date** | **Completion Date** |
| **Mellor Community Primary (Fit Out)** | 2FE | 3FE | March 2013 | August 2013 |
| **Scraptoft Valley Primary** | 1.5FE | 2FE | February 2012 | September 2012 |
| **Alderman Richard Halam** | 3FE | 4FE | May 2014  Ph. 1  06/08/2014 Ph.2 | August 2014 Ph. 1  28/01/2015 Ph. 2 |
| **Braunstone Frith Primary** | 2.5FE | 3FE | April 2014  Ph. 1  July 2014 | July 2014  Ph. 1  January 2015 |
| **Caldecote Primary** | 2FE | 3FE | June 2014  Ph. 1  July 2014  Ph. 2 | August 2014  Ph. 1  July 2015  Ph. 2 |
| **Eyres Monsell Primary** | 1FE | 2FE | July 2013  Ph. 1  March 2014  Ph. 2 | August 2013  Ph. 1  August 2014  Ph. 2 |
| **Herrick Primary** | 1.5FE | 2FE | June 2014  Ph. 1  TBC Ph. 2 | August 2014  Ph. 1  August 2015 Ph. 2 |
| **Imperial Avenue Infant** | 2FE | 3FE | April 2013 | August 2013 |
| **Linden Primary** | 2FE | 3FE | June 2014 | July 2015 |
| **Mowmacre Primary** | 1.5FE | 2FE | May 2014 | August 2014 |
| **Parks Primary** | 1.5FE | 2FE | April 2014 | April 2014 |
| **Rushey Mead Primary** | 2FE | 3FE | June 2014 | August 2014 |
| **Sandfield Close Primary** | 2FE | 3FE | June 2014 | July 2015 |
| **Stokes Wood Primary** | 1.5FE | 2FE | March 2014 | August 2014 |
| **Whitehall Primary** | 2FE | 3FE | June 2014 | July 2015 |
| **Wolsey House** | 2FE | 3FE | June 2014 | July 2015 |
| **Woodstock Primary** | 2FE | 3FE | June 2014 | July 2015 |

NB: There are additional schools which will form part of the 2nd Phase for the Basic Need Primary Pupil Placement Programme, however these are still in either feasibility or design/costing stage and therefore are still subject to further approval, therefore I have not included these schools at this time.