|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **FOIA 21189** | | **Q1.** How many fire door replacement or maintenance works were scheduled to take place in Q1 and Q2 2020 across social housing properties in your local authority area; and how many properties were affected? | **Q2.** How many fire door replacement or maintenance works actually took place in Q1 and Q2 2020 across social housing properties in your local authority area; and how many properties were affected? | **Q3.** How many fire door replacement or maintenance works to social housing properties in your local authority area that were scheduled to take place in Q1 and Q2 2020 were delayed beyond their planned start date for any reason; and how many properties were affected? |
| **Methodology** | | **Scheduled** for completion based on **Original Priority Target date** | **Work Completed** | Work **not completed** within **Original Priority Target date** |
| **Criteria** | | **Quarter 1** = 01/01/2020 - 31/03/2020, **Quarter 2** = 01/04/2020 - 30/06/2020 **Based on Scheduled of Rate Code**: Repair or Replace Communal Fire doors Jobs under Responsive Repairs Work Programme (**RESREP**) **Social Housing**: property ownership type = **council owned** **Properties Affected**: Any jobs concerning **communal areas multiplied by** the number of **residential properties affected** | | |
| Jobs | Qtr1 | 28 | 27 | 4 |
| Qtr2 | 14 | 3 | 4 |
| Total | 42 | 30 | 8 |
| Residential | Qtr1 | 0 | 1 | 0 |
| Qtr2 | 2 | 1 | 0 |
| Total | 2 | 2 | 0 |
| Communal Areas | Qtr1 | 28 | 26 | 4 |
| Qtr2 | 12 | 2 | 4 |
| Total | 40 | 28 | 8 |
| Properties attached to Communal | Qtr1 | 593 | 472 | 77 |
| Qtr2 | 132 | 34 | 18 |
| Total | 725 | 506 | 95 |
| Combined Properties Total | Qtr1 | 593 | 473 | 77 |
| Qtr2 | 134 | 35 | 18 |
| Total | 727 | 508 | 95 |
| **Comment** | | Jobs can be completed before their target date | Includes jobs with a target date outside Q1 and Q2 |  |