Freedom of Information Act 2000/Environmental Information Regulations 2004

re: Levelling Up Fund

Your request for information has now been considered and the Council’s response to your questions is shown below.

You asked:

- How much of the money allocated as part of the fund has the council spent so far?

Answer:

£6.23M

- What parts of the project(s) supported by the fund have been completed?

Dock 3-5	Planning consent granted, developer appointed, construction works commenced on site

Ian Marlow Centre	Developer appointed

Abbey Court		Planning application submitted

Station		RIBA 2 complete

Pilot House		Planning granted, main contractor appointed.

- What parts of the project(s) supported by the fund are currently underway?

Dock 3-5		Construction works

Ian Marlow Centre	Demolition works, planning application submission

Abbey Court		Planning determination, appointment of demolition contract

Station	RIBA 3, VP process, demolition planning application submission

Pilot House	Mobilisation period ahead of enabling and demolition works commencing August.

- What is the most recent estimate for a completion date for the projects supported by the fund?

Dock 3-5		Spring 2024

Ian Marlow Centre	Autumn 2024

Abbey Court		Summer 2024

Station 		Q4 2024/25

Pilot House		Winter 2024

You may re-use the information under an Open Government Licence.

If you are dissatisfied with the handling of your request, please write, explaining your grounds of appeal, to:

Internal Review

Information Governance & Risk

Email: info.requests@leicester.gov.uk